|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  | project progress  report#5 | | | | |
| Project Name | Company Rating Website | Project Code | CRW |
| Author | Nguyễn Sơn Lâm | Project Manager | Trần Quốc Hưng |
| Date of Report | 17/08/2016 | Receiver | Supervisor |
| Reporting period | 15/08/2016-17/08/2016 | Bùi Đình Chiến |

# **Progress Description**

|  |  |  |
| --- | --- | --- |
| Items | Information | Note |
| Start-date of project | 09/05/2016 |  |
| Estimated end-date | 27/08/2016 |  |
| Team size | 5 members | Trần Quốc Hưng  Nguyễn Sơn Lâm  Nguyễn Việt Hùng  Nguyễn Nhật Quang  Trần Đăng |
| Total estimated effort | 400 person days | 1 person day = 5 hours |
| Total effort spent | 350 person days | 1 person day = 5 hours |
| Effort spent in this period | 15 person days |  |
| Total effort left | 50 person days |  |

# **Customer Complaints[[1]](#footnote-1)**

## **None**

# **Customer Support[[2]](#footnote-2)**

## **None**

# **Change Management[[3]](#footnote-3)**

## **None**

# **Quality Activities**

## **None**

# **Tasks matches/missed**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Status | Remark | Re-schedule |
| Run Test round 3 | LamNS. QuangNN | 16/08/2016 | Done |  |  |
| Fix bug round 3 | HungNV, DangT, HungTQ | 17/08/2016 | Done |  |  |
| Update Test Case | LamNS, QuangNN | 16/08/2016 | Done |  |  |
| Update Test Report round 3 | LamNS | 17/08/2016 | Done |  |  |
| Update all previous documents | Team members |  | 80% |  | 18/08/2016 |
| User Guide | LamNS |  | 50% |  | 18/08/2016 |
| Installation Guide | LamNS | 17/08/2016 | Done |  |  |
| Progress Report 5 | LamNS | 15/08/2016 | Done |  |  |

# **Tasks planned for next period**

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Planned end date |
| Update all previous documents | Team members | 18/08/2016 | 18/08/2016 |
| User Guide | LamNS | 18/08/2016 | 18/08/2016 |
| Final Report | Team members | 19/08/2016 | 19/08/2016 |
| Progress report 6 | LamNS | 19/08/2016 | 19/08/2016 |

# **Problems and Suggestions**

# **None**

***Author***

***Nguyễn Sơn Lâm***

1. If no customer complaint is received, it is noted as "None", and the table should be deleted [↑](#footnote-ref-1)
2. If no customer request is received, it is noted as "None", and the table should be deleted [↑](#footnote-ref-2)
3. If no change request is received, it is noted as "None", and the table should be deleted [↑](#footnote-ref-3)