## Slide 1: Company Rating Website
卒業論文
プレゼンテーション
Capstone Project
Presentation
Summer 2016

## Slide 2: 私達について
About Us
HungNV
QuangNN
LamNS
DangT
HungTQ
ChienBD

## Slide 3: アウトライン
1
Introduction - 導入
2
Project Management - プロジェクト管理
3
Software Requirement Specification - ソフトウェア要求仕様
4
5
6
7
8
Software Design Description - ソフトウェア設計説明書
Quality Control - 品質管理
Project Result - プロジェクト結果
Demo - デモ
Q & A - 質問と回答
Outlines

## Slide 4: アウトライン
1
Introduction - 導入
2
Project Management - プロジェクト管理
3
Software Requirement Specification - ソフトウェア要求仕様
4
5
6
7
8
Software Design Description - ソフトウェア設計説明書
Quality Control - 品質管理
Project Result - プロジェクト結果
Demo - デモ
Q & A - 質問と回答
Outlines

## Slide 5
Nowadays, finding a company for works is easy.
But
  People doesn’t know whether the company would fit or not.
  Lack of information from other workers, formerly or currently.
So
  Need an environment for trading information.
1 – Introduction - 導入
1.1 Current Situation - 現在状況

## Slide 6
Glassdoor.com
Advantages:
  Famous.
  Controllable level of details on review.
  Connection to employers.
Disadvantages:
  Does not support Vietnamese.
  UI is unintuitive.
  Unclear how gathered information are used.
1 – Introduction - 導入
1.1 Current Situation - 現在状況

## Slide 7
CareerBliss.com
Advantages:
  Intuitive design.
  Information is scientifically generalized.
  Does not require an account.
Disadvantages:
  Only accept US based company.
  Lacking in information.
  Does not support Vietnamese.
1 – Introduction - 導入
1.1 Current Situation - 現在状況

## Slide 8
Create a website that
  Helps user to have an insider’s view from employees/ex-employees’ review on any available company.
  Share anything they like, be it about the profession’s upbringing, the opinions of those who worked there, or just simply how well the employee would be treated.
  Discuss with other people.
  Support Vietnamese users.
1 – Introduction - 導入
1.2 Idea - アイデア

## Slide 9: アウトライン
1
Introduction - 導入
2
Project Management - プロジェクト管理
3
Software Requirement Specification - ソフトウェア要求仕様
4
5
6
7
8
Software Design Description - ソフトウェア設計説明書
Quality Control - 品質管理
Project Result - プロジェクト結果
Demo - デモ
Q & A - 質問と回答
Outlines

## Slide 10
2.1 Software Process Model - ソフトウェアプロセスモデル
2 - Project Management - プロジェクト管理
FPT Software process model

## Slide 11
Initiation
Identify business functions of the system.
Solution
Complete SRS, Architecture Design and Database Design.
Construction
Termination
Complete software packages and Report #5, #6.
Determine scope, condition, limitation, project risk.
List main functions.
Complete Report #1.
Complete Report #2.
Complete Report #3 and #4.
Preparing presentation.
Complete Project.
Complete coding and testing.
2.1 Software Process Model - ソフトウェアプロセスモデル
2 - Project Management - プロジェクト管理
Notes: RUP

## Slide 12
2.2 Project Schedule - プロジェクト計画
2 - Project Management - プロジェクト管理
09/5
16/8
27/6
Initiation
20/5
  Solution
Construction
Termination
1/9

## Slide 13
Bùi Đình Chiến
Instructor
Nguyễn Sơn Lâm
Test Leader/QA
Trần Quốc Hưng
Designer
Trần Đăng
Technical Leader
Nguyễn Nhật Quang
Developer
Trần Quốc Hưng
Developer
Nguyễn Việt Hùng
Developer
Nguyễn Nhật Quang
Tester
Trần Quốc Hưng
Project manager
Nguyễn Sơn Lâm
Designer
2.3 Project Organization - プロジェクト組織
2 - Project Management - プロジェクト管理

## Slide 14
Project Management
2.4 Tools & Infrastructure - ツールと インフラストラクチャ
2 - Project Management - プロジェクト管理
MS Word 2013
MS Excel 2013
MS Project 2013
Github Desktop
MS PowerPoint 2013
Astah
Documentation
Illustrator CS

## Slide 15
Development
Sublime Text
2.4 Tools & Infrastructure - ツールと インフラストラクチャ
2 - Project Management - プロジェクト管理
Putty
Redmine
Acunetix
Vim
Chrome
Firefox
Robomongo

## Slide 16
2.5 Risks Management - リスク管理
2 - Project Management - プロジェクト管理
# | Risk | Category | Root Cause | Triggers | Avoidance plan | Contingency plan | Fallback plan | Risk Owner | Probability | Impact | Status
1 | Conflict among team members | People | Team member doesn't understand each other | Internal issue | Team building to improve teammates’ relations | Have a meeting to resolve the conflicting problem |  | LamNS | Low | High | Resolved
2 | Team member don’t meet deadlines | Process | Undisciplined and habits of team member, loose management | Have a deadline | Setting rule and punishment for not meeting the deadline: named at meeting minute | Punish the member who didn't meet the deadline. Working over time. | Ask for help from outsider, supervisors | HungTQ | Medium | Medium | Resolved
3 | The server has defective parts. | Technology | Defective power supply | Server is down | Ensure the supplier provides with the adequate warranties | Replace or fix the defective parts quickly | Buy a new one | LamNS | Low | Medium | Closed

## Slide 17
Folder Structure
Source Code
Reference: Additional material from various sources for reference and template
Documentation:
  Report: contains 7 folders - Report #1 to 6 and a Report Final folder
  WIP: Documents in progress
2.6 Configuration Management - コンフィグレーション管理
2 - Project Management - プロジェクト管理

## Slide 18
Naming conventions
Rule:
ProjectCode_Document’s name_v<x.x>_language
ProjectCode: CRW
Document’s name: Project Plan, Progress Report…
v<x.x>: Document’s version. Ex: v1.0, v1.1,…
Language:
  EN: English
  JP: Japanese
2.6 Configuration Management - コンフィグレーション管理
2 - Project Management - プロジェクト管理

## Slide 19
2.7 Communication Management - コミュニケーション管理
2 - Project Management - プロジェクト管理

## Slide 20: アウトライン
1
Introduction - 導入
2
Project Management - プロジェクト管理
3
Software Requirement Specification - ソフトウェア要求仕様
4
5
6
7
8
Software Design Description - ソフトウェア設計説明書
Quality Control - 品質管理
Project Result - プロジェクト結果
Demo - デモ
Q & A - 質問と回答
Outlines

## Slide 21
User
Administrator
Moderator
3 – Software Requirement Specification
ソフトウェア要求仕様
3.1 Business Actors -ビジネスアクター

## Slide 22
3 – Software Requirement Specification
ソフトウェア要求仕様
3.2 Functional Requirements - 機能要求

## Slide 23
3.2 Functional Requirements - 機能要求
23

## Slide 25
Database must be backed up on a daily basis and can be recovered whenever necessary.
In term of response time, it should be humanly acceptable, with actual numbers being tied to user’s internet connection speed.
No high severity security risks (checked by Acunetix)
3 – Software Requirement Specification
ソフトウェア要求仕様
3.3 Non-functional Requirements - 非機能要求

## Slide 26
Client
  Processor: 1 GHz
  Ram: 2 GB
  Hard disk: 20 GB
  Graphic card:
    DirectX 9 or later AND
    Support WDDM 1.0 driver
Server:
  Amazon EC2 server with t2.micro instance or equivalence
3 – Software Requirement Specification
ソフトウェア要求仕様
3.3 Non-functional Requirements - 非機能要求

## Slide 27: アウトライン
1
Introduction - 導入
2
Project Management - プロジェクト管理
3
Software Requirement Specification - ソフトウェア要求仕様
4
5
6
7
8
Software Design Description - ソフトウェア設計説明書
Quality Control - 品質管理
Project Result - プロジェクト結果
Demo - デモ
Q & A - 質問と回答
Outlines

## Slide 28
4 – Software Design Description
ソフトウェア設計説明書
4.1 Architectural Representation –アーキテクチャ表現
Technology
  MongoDB
  ExpressJS
  AngularJS
  NodeJS

## Slide 29
4 – Software Design Description
ソフトウェア設計説明書
4.2 Database Design -データベース設計
Notes: Table diagram/ object diagram, check MongoDB offical document, zoom click

## Slide 31
4 – Software Design Description
ソフトウェア設計説明書
4.3 Screen Flow - 画面の流れ

## Slide 33
4 – Software Design Description
ソフトウェア設計説明書
4.4 Sequence Diagram -シーケンス図

## Slide 34: アウトライン
1
Introduction - 導入
2
Project Management - プロジェクト管理
3
Software Requirement Specification - ソフトウェア要求仕様
4
5
6
7
8
Software Design Description - ソフトウェア設計説明書
Quality Control - 品質管理
Project Result - プロジェクト結果
Demo - デモ
Q & A - 質問と回答
Outlines

## Slide 35
V-model process
5 – Quality Control - 品質管理

## Slide 36
5.1 Review - レビュー
Project Plan
SRS
Design
Coding
Test Document
5 – Quality Control - 品質管理

## Slide 37
5.1 Review - レビュー
5 – Quality Control - 品質管理
Self review
Peer review
Supervisor review

## Slide 38
5.2 Test - テスト
Test Process
Test Report
5 – Quality Control - 品質管理

## Slide 39
Test Plan
Test Case
Test Report
Execute Test
Log Bug
Re-test
5.2.1 Test Process -テストのプロセス
5 – Quality Control - 品質管理
Features need testing
Acceptance criteria
Environment
Responsibilities
Schedules
Based on Project Plan, Project Schedule, SRS to create test plan:

## Slide 40
Test Plan
Test Case
Test Report
Execute Test
Log Bug
Re-test
5.2.1 Test Process -テストのプロセス
5 – Quality Control - 品質管理
Test Approach:
  Unit Test: Developer
  Integration Test: Tester
  System Test: Tester
  Acceptance Test: Supervisor
Test Environment:
  Chrome 50 or above
  Firefox 40 or above
Security Scanner:
  Acunetix

## Slide 41
Test Plan
Test Case
Test Report
Execute Test
Log Bug
Re-test
5.2.1 Test Process -テストのプロセス
5 – Quality Control - 品質管理

## Slide 42
Test Plan
Test Case
Test Report
Execute Test
Log Bug
Re-test
5.2.1 Test Process -テストのプロセス
5 – Quality Control - 品質管理

## Slide 43
Test Plan
Test Case
Test Report
Execute Test
Log Bug
Re-test
5.2.1 Test Process -テストのプロセス
5 – Quality Control - 品質管理
Exported from hostedredmine.com

## Slide 44
Test Plan
Test Case
Test Report
Execute Test
Log Bug
Re-test
5.2.1 Test Process -テストのプロセス
5 – Quality Control - 品質管理
Developer fixes bug
Developer commits code and changes status to ‘Resolved’
Tester re-tests
Tester change status to ‘Approved’ if success
Leader checks and change status to ‘Closed’

## Slide 45
Test Plan
Test Case
Test Report
Execute Test
Log Bug
Re-test
5.2.1 Test Process -テストのプロセス
5 – Quality Control - 品質管理
Tester write test report for each test phase
Test leader create Test report after finish testing phase

## Slide 46
Phase | Round 1 |  | Round 2 |  | Round 3 |  | 
 | Pass | Fail | Pass | Fail | Pass | Fail | Accepted
Unit Test | 322 | 0 | 337 | 0 | 337 | 0 | 0
Intergration Test | 142 | 42 | 180 | 20 | 192 | 0 | 0
System Test | 300 | 90 | 450 | 54 | 484 | 0 | 30
Total | 764 | 132 | 967 | 74 | 1013 | 0 | 30
5.2.2 Test Report -テストのレポート
5 – Quality Control - 品質管理

## Slide 47
Defects | Logged | %Accepted | %Closed | %Invalid | %Open
Critial | 0 | 0% | 0% | 0% | 0%
High | 12 | 0% | 100% | 0% | 0%
Medium | 30 | 0% | 100% | 0% | 0%
Low | 38 | 8% | 100% | 0% | 0%
Total | 80 | 4% | 100% | 0% | 0%
5.2.2 Test Report -テストのレポート
5 – Quality Control - 品質管理

## Slide 48: アウトライン
1
Introduction - 導入
2
Project Management - プロジェクト管理
3
Software Requirement Specification - ソフトウェア要求仕様
4
5
6
7
8
Software Design Description - ソフトウェア設計説明書
Quality Control - 品質管理
Project Result - プロジェクト結果
Demo - デモ
Q & A - 質問と回答
Outlines

## Slide 49
Main Objective | Create a website that helps user to have an insider’s view from employees/ex-employees’ review on any available company. | 
Source repository | https://github.com/ShiroNek0/CRW | 
 | Plan | Actual
Start date | 09/05/2016 | 09/05/2016
End date | 01/09/2016 | 01/09/2016
Efforts (person days) | 400 | 400
Test cases/KLOC | ~80 | 80
Defects | 100 | 80
LOC (Total) | ~10000 | 13218
Requirement coverage (%) | 100 | 100
Test coverage (%) | 100 | 100
6 – Project Result - プロジェクト結果
6.1 Project summary - プロジェクト要約

## Slide 50
Limitation:
  Unresponsive design
  No English interface.
  Little interaction between users.
Expectation in future:
  Support multi-language.
  Responsive design for mobile.
  More interaction between users (PM, Chatbox, Award, Achievement…).
6 – Project Result - プロジェクト結果
6.2 Limitation & Expectation - 制限と期待

## Slide 51
Experience gained in:
  Working as a team and working individually
  Managing a team and planning a full project
  Respecting other member’s opinions
  Resolving conflicts between members
6 – Project Result - プロジェクト結果
6.3 Lessons Learnt -学んだ教訓

## Slide 52: アウトライン
1
Introduction - 導入
2
Project Management - プロジェクト管理
3
Software Requirement Specification - ソフトウェア要求仕様
4
5
6
7
8
Software Design Description - ソフトウェア設計説明書
Quality Control - 品質管理
Project Result - プロジェクト結果
Demo - デモ
Q & A - 質問と回答
Outlines

## Slide 53
質問と回答
Q & A